| 1) Executive Summary |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Manager |  | Submission Date | Implementation Week |  |
| Dr. Ayca Tuzmen |  | Nov. 27 | <Week of Oct. 13> |  |
| Project Status Schedule | ## Y | ## We are mostly on track. The only thing we are missing from this week is our resources. We have submitted the shopping list link so now we have to wait for those to come in. |  |  |
| ## Green = Launch Is On Schedule | ## Yellow =Tasks Behind Schedule |  |  | ## Red = Critically Behind |
| ## Project Document Repository | ## <https://drive.google.com/drive/folders/1HyQxK-qyNuSznAGOpL7HTcDUWFeQbdOk?usp=sharing> |  |  |  |

| 2) Key Schedule Milestone Tracking from Gantt Chart |  |  |  |  |
| --- | --- | --- | --- | --- |
| ## Tasks | ## Target Date | ## Actual Date | Status (%) | ## Comments |
| ## Gather Required Materials | ## Oct. 16 |  | 25% | ## Submitted Shopping list with required materials |
| ## Finalize Idea | ## Oct. 16 | ## Oct. 16 | 100% |  |
| ## Requirements and Design | ## Oct. 16 | ## Oct. 16 | 100% |  |

3) Tasks Completed this Week <should include pending tasks from previous week>

- Finalize Idea

- Requirements and Design

4) Tasks Planned for next Week

- Gather Required Materials

- Tentative Prototype

- Begin Building Prototype

- Begin Coding

5) Gantt Chart Updated <add the newest Gantt Chart>

https://docs.google.com/spreadsheets/d/1Jv8XWfTiRFwwo6nZyBMgvEm5vLJjGTGSECZ5fcaxstA/edit?usp=sharing

| 6) Team Evaluation for the Week <each team member must initial their evaluations of the teammates> |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ## First Day of Implementation: October 14th - N/A (We did not have class) |  |  |  |  |  |
| ## Team Member Name | ## Absent (0/5) | ## Poor (1/5) | ## Fair (3/5) | Good (4/5) | ## Outstanding (5/5) |

| ## Second Day of Implementation: October 16th |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ## Team Member Name | ## Absent (0/5) | ## Poor (1/5) | ## Fair (3/5) | Good (4/5) | ## Outstanding (5/5) |
| ## Joshua |  |  |  |  | ## JL, NC , HBK |
| ## Nathan |  |  |  |  | ## JL, NC , HBK |
| ## Hasan |  |  |  |  | ## JL, NC , HBK |