| 1) Executive Summary |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Manager |  | Submission Date | Implementation Week |  |
| Dr. Ayca Tuzmen |  | Nov. 27 | <Week of Oct. 20> |  |
| Project Status Schedule | ## Y | ## Our resources have been ordered so we will soon be able to start adding components to the glove. We started writing the code. We connected the raspberry pi with the breadboard but we can’t connect all the sensors because we have only 2 of 4 sensors that we need. We are prepared to start construction on a prototype next week. |  |  |
| ## Green = Launch Is On Schedule | ## Yellow =Tasks Behind Schedule |  |  | ## Red = Critically Behind |
| ## Project Document Repository | ## <https://drive.google.com/drive/folders/1HyQxK-qyNuSznAGOpL7HTcDUWFeQbdOk?usp=sharing> |  |  |  |

| 2) Key Schedule Milestone Tracking from Gantt Chart |  |  |  |  |
| --- | --- | --- | --- | --- |
| ## Tasks | ## Target Date | ## Actual Date | Status (%) | ## Comments |
| Setting up the breadboard and RaspberryPI with the glove | ## Oct 23 |  | 50% | ## We set up the raspberry pi with the breadboard. We just don’t have the glove yet. |
| ## Connection of wires and components | ## Oct 23 |  | 50% | ## We are still waiting on two more sensors. |
| ## Initial Coding | ## Nov 4 |  | 25% | ## Started to build initial code, however there are errors that need to be fixed. |

3) Tasks Completed this Week <should include pending tasks from previous week>

- Completed Milestone 1

- Started building the code

4) Tasks Planned for next Week

- Prototype : Connections and placements are made

- Initial Coding

- Initial Testing

5) Gantt Chart Updated <add the newest Gantt Chart>

https://docs.google.com/spreadsheets/d/1Jv8XWfTiRFwwo6nZyBMgvEm5vLJjGTGSECZ5fcaxstA/edit?usp=sharing

| 6) Team Evaluation for the Week <each team member must initial their evaluations of the teammates> |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ## First Day of Implementation: October 21st |  |  |  |  |  |
| ## Team Member Name | ## Absent (0/5) | ## Poor (1/5) | ## Fair (3/5) | Good (4/5) | ## Outstanding (5/5) |
| ## Joshua |  |  |  |  | ## JL, HBK, NC |
| ## Nathan |  |  |  |  | ## JL, HBK, NC |
| ## Hasan |  |  |  |  | ## JL, HBK, NC |

| ## Second Day of Implementation: October 23rd |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ## Team Member Name | ## Absent (0/5) | ## Poor (1/5) | ## Fair (3/5) | Good (4/5) | ## Outstanding (5/5) |
| ## Joshua |  |  |  | JL |  |
| ## Nathan | ## JL |  |  |  |  |
| ## Hasan | ## JL |  |  |  |  |