| 1) Executive Summary |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Manager |  | Submission Date | Implementation Week |  |
| Dr. Ayca Tuzmen |  | Nov. 27 | <Week of Oct. 27> |  |
| Project Status Schedule | ## Y | ## Our resources have been ordered so we will soon be able to start adding components to the glove. We are continuing to write the code. We connected the raspberry pi with the breadboard and were able to connect all the sensors. We also began testing the sensors and code finding and fixing errors as we go. We are prepared to start construction on a prototype next week. |  |  |
| ## Green = Launch Is On Schedule | ## Yellow =Tasks Behind Schedule |  |  | ## Red = Critically Behind |
| ## Project Document Repository | ## <https://drive.google.com/drive/folders/1HyQxK-qyNuSznAGOpL7HTcDUWFeQbdOk?usp=sharing> |  |  |  |

| 2) Key Schedule Milestone Tracking from Gantt Chart |  |  |  |  |
| --- | --- | --- | --- | --- |
| ## Tasks | ## Target Date | ## Actual Date | Status (%) | ## Comments |
| Setting up the breadboard and RaspberryPI with the glove | ## Oct 23 |  | 80% | ## We set up the raspberry pi with the breadboard. We just don’t have the glove yet. |
| ## Connection of wires and components | ## Oct 23 |  | 100% | ## We got all our sensors and were able to connect them. |
| ## Initial Coding | ## Nov 4 |  | 75% | ## Started to build initial code, however there are errors that need to be fixed. |
| ## Initial Testing | ## Nov 4 |  | 66% | ## Working on ensuring the sensors and feedback words properly |

3) Tasks Completed this Week <should include pending tasks from previous week>

- Completed Milestone 2

- We are testing code

- Set up the bread board with all of our sensors

- Continued writing and started testing parts of the code with different sensors

4) Tasks Planned for next Week

- Prototype : Connections and placements are made

- Initial Coding

- Initial Testing

5) Gantt Chart Updated <add the newest Gantt Chart>

https://docs.google.com/spreadsheets/d/1Jv8XWfTiRFwwo6nZyBMgvEm5vLJjGTGSECZ5fcaxstA/edit?usp=sharing

| 6) Team Evaluation for the Week <each team member must initial their evaluations of the teammates> |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ## First Day of Implementation: October 28th |  |  |  |  |  |
| ## Team Member Name | ## Absent (0/5) | ## Poor (1/5) | ## Fair (3/5) | Good (4/5) | ## Outstanding (5/5) |
| ## Joshua |  |  |  |  | ## NC, JL,HBK |
| ## Nathan |  |  |  |  | ## NC, JL,HBK |
| ## Hasan |  |  |  |  | ## NC,JL,HBK |

| ## Second Day of Implementation: October 30th |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ## Team Member Name | ## Absent (0/5) | ## Poor (1/5) | ## Fair (3/5) | Good (4/5) | ## Outstanding (5/5) |
| ## Joshua |  |  |  |  | ## HBK, JL, NC |
| ## Nathan |  |  |  |  | ## HBK, JL, NC |
| ## Hasan |  |  |  |  | ## HBK, JL, NC |