| 1) Executive Summary |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Manager |  | Submission Date | Implementation Week |  |
| Dr. Ayca Tuzmen |  | Nov. 27 | <Week of Nov. 4> |  |
| Project Status Schedule | ## Y | ## We were able to finish the initial coding and testing early so we have more time to work on adding the raspberry pi and breadboard to the glove. This also gives us more time for testing later when the whole prototype is put together. We made our first prototype. |  |  |
| ## Green = Launch Is On Schedule | ## Yellow =Tasks Behind Schedule |  |  | ## Red = Critically Behind |
| ## Project Document Repository | ## <https://drive.google.com/drive/folders/1HyQxK-qyNuSznAGOpL7HTcDUWFeQbdOk?usp=sharing> |  |  |  |

| 2) Key Schedule Milestone Tracking from Gantt Chart |  |  |  |  |
| --- | --- | --- | --- | --- |
| ## Tasks | ## Target Date | ## Actual Date | Status (%) | ## Comments |
| Setting up the breadboard and RaspberryPI with the glove | ## Nov 4 | ## Nov 4 | 80% | ## We set up the raspberry pi with the breadboard. We were able to secure everything to the glove and make our first prototype |
| ## Connection of wires and components | ## Nov 4 | ## Oct 30 | 100% | ## We got all our sensors and were able to connect them. |
| ## Initial Coding | ## Nov 4 | ## Oct 30 | 100% | ## Finished the code |
| ## Initial Testing | ## Nov 4 | ## Oct 30 | 100% | ## We made sure each sensor works and tested different cases to make sure the code works properly |
| ## Final coding and testing | ## Nov 6 | ## Nov 6 | 75% | ## We tested our code one more time this time with everything put together into one prototype. |
| ## Correct errors from prototype | ## Nov 6 | ## Nov 6 | 75% | ## We originally had problems with making sure all sensors were secured properly as well as the raspberry pi. We were able to secure all of them without interfering with any of the connections. |

3) Tasks Completed this Week <should include pending tasks from previous week>

- Setting up the breadboard and Raspberry PI with the glove

- Made our prototype

- Tested our code one more time with the prototype

4) Tasks Planned for next Week

- Correction of overall project: Should meet the milestone 3 criterias

- Brainstorm improvements

- Make improvements

5) Gantt Chart Updated <add the newest Gantt Chart>

https://docs.google.com/spreadsheets/d/1Jv8XWfTiRFwwo6nZyBMgvEm5vLJjGTGSECZ5fcaxstA/edit?usp=sharing

| 6) Team Evaluation for the Week <each team member must initial their evaluations of the teammates> |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ## First Day of Implementation: November 4th |  |  |  |  |  |
| ## Team Member Name | ## Absent (0/5) | ## Poor (1/5) | ## Fair (3/5) | Good (4/5) | ## Outstanding (5/5) |
| ## Joshua |  |  |  |  | ## NC, JL,HBK |
| ## Nathan |  |  |  |  | ## NC, JL,HBK |
| ## Hasan |  |  |  |  | ## NC,JL,HBK |

| ## Second Day of Implementation: November 6th |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ## Team Member Name | ## Absent (0/5) | ## Poor (1/5) | ## Fair (3/5) | Good (4/5) | ## Outstanding (5/5) |
| ## Joshua |  |  |  |  | ## JL, NC |
| ## Nathan |  |  |  |  | ## JL, NC |
| ## Hasan | ## JL, NC |  |  |  |  |