| 1) Executive Summary |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Manager |  | Submission Date | Implementation Week |  |
| Dr. Ayca Tuzmen |  | Nov. 27 | <Week of Nov. 11> |  |
| Project Status Schedule | ## Y | ## We were able to finish the initial coding and testing early so we have more time to work on adding the raspberry pi and breadboard to the glove. This also gives us more time for testing later when the whole prototype is put together. We made our first prototype and are testing it without the computer and instead using a battery to run the raspberry pi on start. We are still trouble shooting somethings with our code. |  |  |
| ## Green = Launch Is On Schedule | ## Yellow =Tasks Behind Schedule |  |  | ## Red = Critically Behind |
| ## Project Document Repository | ## <https://drive.google.com/drive/folders/1HyQxK-qyNuSznAGOpL7HTcDUWFeQbdOk?usp=sharing> |  |  |  |

| 2) Key Schedule Milestone Tracking from Gantt Chart |  |  |  |  |
| --- | --- | --- | --- | --- |
| ## Tasks | ## Target Date | ## Actual Date | Status (%) | ## Comments |
| Brainstorm improvements | ## Nov 13 | ## Nov 13 | 100% | ## Have good ideas on how to improve the product. |
| ## Correction of overall project | ## Nov 13 | ## Nov 13 | 75% | ## We have corrected some errors however there are still some bugs |
| ## Final coding and testing | ## Nov 6 | ## Nov 6 | 75% | ## We tested our code one more time this time with everything put together into one prototype. |
| ## Correct errors from prototype | ## Nov 6 | ## Nov 6 | 75% | ## We originally had problems with making sure all sensors were secured properly as well as the raspberry pi. We were able to secure all of them without interfering with any of the connections. |
| ## Make improvements | ## Nov 13 | ## Nov 13 | 50% | ## Made some improvements on the physical design however there is still some troubleshooting that we need to do to ensure that our code is running properly, without the use of a keyboard or mouse. |

3) Tasks Completed this Week <should include pending tasks from previous week>

- Running tests on the code using the physical prototype

- Set up the raspberry pi to run our code upon startup

- Troubleshooting the code for errors with different physical factors to ensure it is working as intended.

4) Tasks Planned for next Week

- Make improvements

- Finish correcting errors from the prototype

- Complete coding and testing

5) Gantt Chart Updated <add the newest Gantt Chart>

https://docs.google.com/spreadsheets/d/1Jv8XWfTiRFwwo6nZyBMgvEm5vLJjGTGSECZ5fcaxstA/edit?usp=sharing

| 6) Team Evaluation for the Week <each team member must initial their evaluations of the teammates> |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ## First Day of Implementation: November 11th N/A NO CLASS |  |  |  |  |  |
| ## Team Member Name | ## Absent (0/5) | ## Poor (1/5) | ## Fair (3/5) | Good (4/5) | ## Outstanding (5/5) |
| ## Joshua |  |  |  |  |  |
| ## Nathan |  |  |  |  |  |
| ## Hasan |  |  |  |  |  |

| ## Second Day of Implementation: November 13th |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ## Team Member Name | ## Absent (0/5) | ## Poor (1/5) | ## Fair (3/5) | Good (4/5) | ## Outstanding (5/5) |
| ## Joshua |  |  |  |  | ## JL, |
| ## Nathan |  |  |  |  | ## JL, |
| ## Hasan |  |  |  |  |  |